# ‘Fix Crash Corner’ – A Roundabout Story       (Practice Paper - Abstract Category – Physical Health)

| This is a story about a project with big crash beginnings, fast-track design, effective project management, and ‘Safe System’ endings. Church and Victoria Streets were a X-junction in Onehunga, Auckland, nicknamed ‘crash corner’ by locals. Over the previous 5 years, 54 crashes were reported, including 23 minor and 1 serious crash (DSI). Vehicle debris and property damage were a permanent feature on most corners of the junction. Auckland Transport decided to convert the cross-roads to a roundabout. A collaborative team effort resulted in the project progressing from scheme to construction in under 6 months. Advanced scheme and detailed design plans were prepared within a month. Progress meetings and stakeholder liaison facilitated delivery. Construction began in parallel, while construction plans were still being finalised. Construction was a short 2 stage process over New Year holidays, minimising disruption to the community. Zero complaints were received during construction, and an MP’s commendation afterwards. | The constructed roundabout was the first ‘Safe Systems – Vision Zero’ design of its kind in New Zealand, being a fully raised roundabout with 4 pedestrian crossings. Independent crash analysis in June 2021 determined that the new roundabout had reduced reported crashes to zero, with additional crash savings nearby. Community benefits included enhanced pedestrian amenity, upgrading of bus stops, and improved access to public transport (mode shift, social well-being, and reduced carbon emissions). Environmental sustainability was achieved by protecting roots during footpath excavations, permeable surfacing at bus stops, silt socks on catchpits, recycled water in construction trucks, and material sourcing from nearby sites (reduced carbon emissions). The project was selected as a finalist in the IPWEA NZ Asset Management Excellence Awards (2022), based on ‘Excellence and Innovation’, ‘Community and Economic Contribution’, ‘Project Management’, and Road Safety Benefits. |
| --- | --- |