# Considerations for stone column ground improvement construction quality assurance for dam stabilisation

J Eldridge1, R Dellamea2 and J Rola3

1.Consultant, SRK Consulting (Australasia) Pty Ltd, West Perth WA 6005. Email: jeldridge@srk.com.au

2.Senior Consultant, SRK Consulting (Australasia) Pty Ltd, West Perth WA 6005. Email: rdellamea@srk.com.au

3.Principal Consultant, SRK Consulting (Australasia) Pty Ltd, West Perth WA 6005. Email: jrola@srk.com.au

Keywords: tailings dam stabilisation, stone columns, ground improvement, cone penetration testing, geotechnical engineering.

# ABSTRACT

Recent catastrophic tailings dam failures have driven the identification and need for dam stabilisation solutions worldwide in an effort to improve factors of safety under a post-seismic loading condition, where contractive materials are present within the structural foundation zone.  Although not common place, specific circumstances (i.e. limited footprint, lack of buttress material, etc.) may drive the use of ground improvement (GI) as part of a wider dam stabilisation solution.

GI techniques for dam stabilisation typically aim to create a structural block to cut-off problematic foundation layers (i.e. soft/liquefiable materials). This, in combination with a berm/buttress can provide a satisfactory stabilisation solution.  Stone columns (SC) are a GI technique which has been used successfully in a number of dam stabilisation projects.

To confirm that SC installation achieves the design intent, robust construction quality assurance (CQA) is necessary. Some common considerations for SC CQA include assessment of stone column installation depth, termination amperage, stone column diameter, pre-drill depth (if required) and the actual installed soil replacement ratio. As well, it is common to conduct cone penetration testing (CPTs) following SC installation to confirm the achieved undrained shear strength of the densified soil between the columns.

This paper discusses the key considerations for SC CQA for dam stabilisation and presents quantifiable ways these CQA considerations can be implemented using data from a recent tailings dam stabilisation project, including identification of some challenges encountered during construction. The implementation of a detailed SC CQA program during construction allowed early identification of remediation works/areas.  The paper discusses how potential non-conformances were assessed and addressed without causing significant project delay and/or potentially unrealistic remediation works.