ABSEMS: An Agile-Based Systems Engineering Methodology Software. A specific tool for managing the mission requirements using Agile methodologies in a Concurrent Design Facility.

JM. Álvarez1*; E. Roibás-Millán 1

1Universidad Politécnica de Madrid, Microgravity Institute IDR/UPM, Madrid, Spain. *jm.alvarez@upm.es

- Introduction

Design techniques and management processes are strongly conditioned by the evolution of most of the engineering-related industries. While Concurrent Engineering (CE) has been implemented in several institutions (NASA [1][2], ESA [3]…) of the space sector, different work methodologies have emerged in the other fields, as the Agile Methodologies in the software sector [4]. Within Agile methodologies, a work framework to face the evolution of the traditional sequential approach has been defined. Although its implementation is not a simple process [5], the improvements that these methodologies bring to the projects have been evidenced by their use in the industry. Both concepts, CE and Agile, have several similarities in their main properties: They are both based in the need of a continuous flow of information, and they are applied within a framework of requirements characterized by rapid changes with reduced deadlines.

Nevertheless, there are some particularities of Agile methodologies that may contribute to CE methods with several benefits. In particular, SCRUM methodology is a project management framework that is applicable to any project with aggressive deadlines, complex requirements and a certain degree of uniqueness [6]. SCRUM is based in the prioritization of requirements, focusing the effort in those requirements that affects directly to the customer needs [6].

A new management tool has been developed to combine SCRUM methodology and the Concurrent Engineering method, within a Concurrent Design Facility (CDF). The main concept of the proposed CE Agile-based methodology is the task prioritization based on the different mission requirements. The software classifies the project according to ECSS standards and depending on the status of the preliminary design [7][8]: MRR (Phase 0), SRR (Phase 0/A) and Pre-Design (Phase A/B). It manages the creation and definition of the mission requirements and subsystems using the main properties of the SCRUM approach, but according to the basis of CE.

- References

[1] Karpati, G., Martin, J., Steiner, M., and Reinhardt, K.: The integrated mission design centre (IMDC) at nasa goddard space flight center, 2003 IEEE Aerospace Conference Proceedings, pp. 8_3657-8_3667, 2003.

[2] Smith, J.L.: Concurrent engineering in the jet propulsion laboratory project design centre, SAE Technical Paper 981869, 1998, https://doi.org/10.4271/981869.

[3] Bandecchi, M., Melton, B., Gardini, B., and Ongaro, F.: The ESA/ESTEC concurrent design facility, Proceedings of EUSEC, 9, 2000.

[4] Manifesto, A.: Agile manifesto, available in http://www.agilemanifesto.org.

[5] Livermore, J. A.: Factors that impact implementing an agile software development methodology, Proceedings 2007 IEEE SoutheastCon, pp. 82-86, 2007.

[6] Schwaber, K., and Beedle, M.: Agile software development with Scrum (Vol. 1); Upper Saddle River Prentice Hall, 2002.

[7] ESA/ESTEC Requirements and Standards Division, Noordwijk, The Netherlands, ECSS-M-ST-10C Space project management. Project planning and implementation, 2017.

[8] ESA/ESTEC Requirements and Standards Division, Noordwijk, The Netherlands, ECSS-M-ST-10-01C Space project management. Organization and conduct of reviews, 2017.